## Slide 1
Software Engineering
Unified Process
3MIEIC04_B
(20th October 2017)
Bárbara Silva up201505628@fe.up.pt
Julieta Frade up201506530@fe.up.pt
Ventura Pereira up201404690@fe.up.pt

## Slide 2: Unified Software Development Process
The Four Phases
  Inception
  Elaboration
  Conception
  Transition
Characteristics

## Slide 3: What’s a software phase?
Series of cycles.
Each cycle contains four phases.
Span of time between two major milestones.

## Slide 4: Inception
The first phase

## Slide 5: Inception
Goal
Viability of the proposed system.
Tasks
System’s scope.
Outlining a candidate architecture.
Indentify risks.
Start the business.

## Slide 6: Inception
When can we move on?
Before moving on torwads the next step, the Major milestone
must be achieved:
Do the major stakeholders agree on the scope of the proposed system?
Is a specific set of critical high-level requirements adressed by it’s architeture?
Is the business case enough for a green light?

## Slide 7
Elaboration
The second phase

## Slide 8
What do we want to achieve at this stage?
Build is the key word. As engineers, the ability to build the new system, given some constrains,
such as the financial, schedule ones, must be established.
Elaboration

## Slide 9
Elaboration
What exactly do we need to do?
Understanding the majority of the remaining functional requirements.
To expand the previous candidate architecture into a full architectural baseline. Make it an internal release of the sstem focused on describing the architecture.
Adressing major risks on na ongoing basis.
To finish the business case and prepare a project plan, detailed enough, to guide us through the next phase.

## Slide 10
Elaboration
When can we move on?
The major milestone must be achieved.
The user case model must capture most of the functional requirements.
The architetural baseline must be a small system that will serve as a solid foundation.
Business case has received a green light, there’s a project plan for the next phase.

## Slide 11
Conception
The third phase

## Slide 12
Conception
What’s the primary goal?
Create a system capable of operating in beta customer environments.
How?
Build the system iteratively and incrementally, making sure that the viability of the system is always evidente in executable form.

## Slide 13
Conception
What must be achieved?
The initial operational Capability.
How do we know?
A set of beta customers has a more or less fully operational system in their hands.

## Slide 14
Transition
The final phase

## Slide 15
What’s the purpose?
The roll out of the fully functional system to customers.
How do we do it?
Correct defects, modify the system to correct previously unidentified problems.
Transition

## Slide 16
Transition
What comes next?
Product release!

## Slide 17
Characteristics

## Slide 18
Iterative and Incremental
The last three phases that we’ve seen are divided into a series of timeboxed iterations.
Each iteration results in an increment.
It represents added or improved functionalities compared with the previous release.

## Slide 19
Use-case Driven
Used to capture functional requirements.
Refine the content of the iterations.
Set of use cases or requirements scenarios.

## Slide 20
Since no single model is suficiente to cover all aspects of a system, the Unified Process supports multiple architectural models and views.
Created during the Elaboration phase.
Partial implementation of the system serves to validate the architecture and act as a Foundation for the rest of the development.
Architecture-centric

## Slide 21
Risk-focused
The project team must focus on adressing the most critical risks early in the project life cycle.
Each iteration, especially in the elaboration phase, must be select to ensure the greatest risks are adressed first.